## Slide 1
TASK REGISTER
Product Roadmap
Delivery plan for the Task Register platform & mobile app
June · Phase 1
Foundation & task management
July · Phase 2
Collaboration & mobile app
August · Phase 3
Events & live editing
June – August 2026

## Slide 2
June 2026
Foundation & task management — platform core
PHASE 1
1
Files in NextCloud
Integrate document storage and file access via NextCloud.
INTEGRATION
2
Create / manage working groups
Set up and administer working groups across committees (VTS, ENG, ARM, DTEC).
CORE
3
Create / manage task groups
Group and organise tasks within each working group.
CORE
4
Self-assign to tasks
Let members assign themselves to tasks directly ("+ Assign me").
CORE
5
My tasks
Personal view of all tasks assigned to the logged-in user.
VIEW
6
Favourite tasks
Bookmark and quickly access starred tasks.
VIEW
7
Other improvements
Additional platform enhancements and refinements — expands to a detailed backlog (see next slide).
ENHANCEMENTS

## Slide 3
Other improvements
June · item 7 — the click-to-expand backlog shown on the live roadmap
PHASE 1
UI: launch with collapsed menu
UI: tooltips on icons
Open on last screen
Task table filters
  WG
  Output type
  Session
  Status
  Task Leader name
  Task Leader affiliation
  Document nr.
Traffic-Light System for Deadlines
Dashboard Summary
  Total / active / completed / overdue tasks
  Outputs planned
  Progress bar per committee
  Progress bar per Working Group

## Slide 4
July 2026
Collaboration & mobile — member-facing experience
PHASE 2
1
App
Launch the IALA mobile app — home, news and task screens on iOS & Android.
MOBILE
2
Chat
In-app messaging across working groups and committees.
COLLABORATION
3
Live productivity monitoring
See who is working on which task in real time across working groups.
INSIGHTS

## Slide 5
August 2026
Events & live editing — extending the platform
PHASE 3
1
Event register
Browse and register for IALA events, seminars and conferences.
EVENTS
2
Live document editor
Real-time collaborative editing of task and committee documents.
COLLABORATION

## Slide 6
Roadmap at a glance
Three phases, twelve deliverables
JUNE Phase 1 · 7 items
Working & task groups
Self-assign · My tasks · Favourites
NextCloud files
JULY Phase 2 · 3 items
Mobile app
Chat
Live productivity monitoring
AUGUST Phase 3 · 2 items
Event register
Live document editor
IALA · International Association of Marine Aids to Navigation and Lighthouse Authorities